**IFB299 Sprint 1 Retrospective**

**For**

***Bunnings barbecue boys***

**(Team 43)**

**Prepared by:**

***Aidan Davies n9704973***

***Robert Knowler n9458735***

***Will Ramsey n9586695***

***Kyle Langton n9802941***

**Prepared for:**

***Prakash Bhandari***

***06/10/2017***

**Retrospective**

**Effective communication with the team**

**What you did well:**

* Constantly received feedback from the group when necessary
* Communicated when work was delivered and uploaded to google drive
* Provided feedback and help to members on queries and design concepts and development issues.

**What you did not do well:**

* Communicating at some late times where other members might be asleep
* Some weeks there was no communication until the day before the class

**What will you do differently next time to improve the performance of the team:**

* More communication
* Try to communicate and work more during daytime hours
* Daily updates on what work group members have done for the day

**Effective team participation**

**What you did well:**

* Constantly asked for team input on decisions and development ideas
* Worked on all aspects of the project
* Helped member when they needed assistance

**What you did not do well:**

* Some activities were done by only one group member, leaving others left with not a lot to do for some activities

**What will you do differently next time to improve the performance of the team:**

* Keep providing help and feedback to my group members
* Split the workload up in a way so that all members get equal work to do

**Effective efforts to control the quality of the project**

**What you did well:**

* Frequently tested the project.
* Frequently pushed code to git so other members could test their parts of the website.

**What you did not do well:**

* Left some HTML and CSS late to development on the webpages

**What will you do differently next time to improve the performance of the team:**

* Work faster and more efficient.
* Style and develop the backend at the same time when developing the website

**Effectively keeping the client or tutor informed**

**What you did well:**

* Presented work every meeting to make sure the client was happy with the design and presentation of the work
* Showed screenshots of demos and website functionality throughout the group chat
* Always asked for feedback

**What you did not do well:**

* Some messages on receiving feedback was late at night and client was asleep
* Some developing pages did not look appealing to the client

**What will you do differently next time to improve the performance of the team:**

* Keep providing feedback regularly to the client and team
* Better communication times
* Add HTML and CSS to provide the client with a better visual of the final outcome.