**Sprint Plan**

# **Sprint 2**

Total Story Points: 35 Total Hours: 27

## Current Velocity: 0

## **[9,18,41,42,46,58]: Information pages**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Information Database Setup | 1 | 1 |
| T02 | City Information, Links and pictures inserted into the database | 4 | 3 |
| T03 | Page views and Linking database information to the templates | 4 | 2 |
| T04 | HTML and CSS applied to the templates | 2 | 1 |
| T06 | Create Administrator views for creating and deleting information | 4 | 2 |
| T07 | Test website and verify that the story is complete | 1 | 1 |
|  | Story Points: 17 Total Hours: | 16 | 10 |

## 

## **[73,14,27,37,40]:Search**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T08 | Add search page and search input fields | 2 | 1 |
| T09 | Add search input field to the sidebar | 2 | 1 |
| T10 | Search views and linking to database | 4 | 4 |
| T11 | Templates linked to the views | 1 | 1 |
| T12 | HTML and CSS page applied to the search page | 1 | 1 |
| T13 | Test search function and verify that story is complete | 1 | 1 |
|  | Story Points: 18 Total Hours: | 11 | 9 |